Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Product Backlog, Sprint Schedule, and Estimation

| Date | 3 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-9684 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 5 Marks |

Note: Story points below are proposed planning estimates created for this project because the source project document does not specify story points, sprint dates, or team-member names.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Incident UI Policy | USN-1 | As a ServiceNow administrator, I can create the High Impact Control UI Policy for the Incident table. | 3 | High |  |
| Sprint-1 | Incident UI Policy | USN-2 | As a ServiceNow administrator, I can make Assigned To mandatory when Impact is High. | 2 | High |  |
| Sprint-1 | Incident UI Policy | USN-3 | As a ServiceNow administrator, I can make Urgency read-only when Impact is High. | 2 | High |  |
| Sprint-1 | Incident Client Scripts | USN-4 | As a ServiceNow administrator, I can create an onChange Client Script that sets Urgency to High when Impact is High. | 3 | High |  |
| Sprint-2 | Incident Client Scripts | USN-5 | As a ServiceNow administrator, I can prevent saving a High Impact Incident when Assigned To is empty. | 3 | High |  |
| Sprint-2 | Incident Client Scripts | USN-6 | As a ServiceNow administrator, I can prevent State changes through direct list editing using onCellEdit. | 3 | High |  |
| Sprint-2 | Testing | USN-7 | As a ServiceNow administrator, I can test mandatory enforcement, successful save, reverse condition, list edit blocking, and form-based update. | 5 | High |  |

Sprint Schedule

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 10 Days | Not specified | Not specified | Not specified | Not specified |
| Sprint-2 | 11 | 10 Days | Not specified | Not specified | Not specified | Not specified |

Project Tracker, Velocity & Burndown Chart

Velocity: Proposed total story points = 23 across 2 planning sprints. Proposed average velocity = 23 / 2 = 11.5 story points per sprint. This is a planning estimate, not an observed project velocity.

Burndown Chart: The burndown chart should show remaining story points against sprint time. Actual completion values and dates were not specified in the project source, so an actual burndown cannot be derived from the source.

Reference: Agile/Scrum concepts are retained from the supplied planning template.